## Slide 1: REVIEW MEETING WRD DEPARTMENT
Presented by:
Vaibhav Jindal, Sc. B

## Slide 2: COMMITTEES HANDLED
Dams and Spillways Sectional Committee, WRD 09
Hydroelectric Powerhouse Structures Sectional Committee, WRD 15
Safety in Construction, Operation and Maintenance of River Valley Projects Sectional Committee, WRD 21
Small Hydropower Plants Sectional Committee, WRD 29
Environmental Assessment and Management of Water Resources Projects Sectional Committee, WRD 24
NMC of ISO/TC 339 Small Hydro power Plants

## Slide 3: NEW WORK ITEM PROJECTS (NWIPs)
S. No. | Committee No. | Project Title | Current Status | Process Adopted/to be adopted
1 | WRD 09 | Guidelines for planning and structural design of Concrete Faced Rockfill Dams (CFRD) | Published | Committee members
2 | WRD 24 | Guidelines for Parameters and Assessment criteria for downstream flow to maintain Ecological Balance | WC Completed | Committee members
 |  | Recommendation for Remote Sensing and Geographical Information System as Relevant to Environment Impact Assessment and Environment Management Plan | WC Completed | Committee members
3 | MED 25 | Offset Digital Printing Machines | Working draft under preparation | Working group has been constituted consisting of experts in the field to prepare the working draft on the subject.

## Slide 4: NEW WORK ITEM PROJECTS (NWIPs)
S. No. | Committee No. | Project Title | Current Status | Process Adopted/to be adopted
4 | WRD 24 | Environmental Impact Assessment (EIA) and Environmental Management Plan (EMP) for River Valley and Hydroelectric Projects — Guidelines | Ready for gazette | Panel
5 | WRD 29 | Small Hydropower Plants – Vocabulary | Working draft under preparation | Panel
6 | WRD 29 | Small Hydropower Plants – Detailed Design of Civil Works | Working draft under preparation | Panel
7 | WRD 29 | Small Hydropower Plants – Detailed Construction | Working draft under preparation | Panel

## Slide 5: APS PROGRESS – Review of Standards
S. No. | Committee No. | Taken up for review | Under review | Reaffirmed | Withdrawn | Working draft | P-draft | WC-Draft | F-Draft | Under Publication | Published
1. | WRD 09 | 35 | 29 | 0 | 0 | 0 | 2 | 2 | 0 | 1 | 1
2. | WRD 15 | 4 | 1 | 1 | 0 | 0 | 1 | 1 | 0 | 0 | 0
3. | WRD 21 | 4 | 3 | 0 | 0 | 0 |  | 0 | 1 | 0 | 0
4. | WRD 24 | 2 | 1 | 0 | 1 | 0 |  | 0 | 0 | 0 | 0
5. | WRD 29 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0

## Slide 6: WORKING PANELS & WORKING GROUPS
S. No. | Committee No | Working Panel/Working Group No. | Title of Working Panel/Working Group | No. of Members
1. | WRD 09 | WRD 09 : WG01 | Review of IS 9296 Working Group | 3
2. |  | WRD 09 : WG02 | Review of standards on PVC water stops Working Group | 3
3. |  | WRD 09 : WG03 | Review of IS 13551 : 1992 and IS 6512 : 2019 Working Group | 4
4. |  | WRD 09 : WG04 | Design of Piano Key Weir Working Group | 3
5. |  | WRD 09 : WG05 | Review of IS 7894 and IS 8826 Working Group | 3
6. |  | WRD 09 : WG06 | Review of IS 12169 Working Group | 2

## Slide 7: WORKING PANELS & WORKING GROUPS
S. No. | Committee No | Working Panel/Working Group No. | Title of Working Panel/Working Group | No. of Members
7. | WRD 09 | WRD 09 : WG07 | Dam Break Analysis Working Group Working Group | 2
8. |  | WRD 09 : WG08 | Review of IS 8605 and IS 13645 Working Group | 2
9. | WRD 15 | WRD 15 : P2 | First Revision of IS 12800 (Part 1): 1993 Panel | 6
10. |  | WRD 15 : P3 | First Revision of IS 7418: 1991 Panel | 6
11. |  | WRD 15 : P4 | Code of Practice for Ventilation of Underground Hydro-Electric Power Station Panel | 4

## Slide 8: WORKING PANELS & WORKING GROUPS
S. No. | Committee No | Working Panel/Working Group No. | Title of Working Panel/Working Group | No. of Members
12. | WRD 24 | WRD 24 : P1 | Preparation of Guidelines for Environmental Impact Assessment and Environmental Management Plan for Water Resources Projects Panel | 6
13. |  | WRD 24 : WG01 | Environment & Socio-economic Impact Due to River Training Works Working Group | 5
14. | WRD 29 | WRD 29 : P1 | Small Hydropower Plants – General Panel | 9
15. |  | WRD 29 : P2 | Small Hydropower Plants – Civil Works Panel | 10
16. |  | WRD 29 : P3 | Small Hydropower Plants – Electro-mechanical Works Panel | 9

## Slide 9: EXPERTS DESIGNATED FOR ISO SUBJECTS
S. No. | ISO Committee No. | National Mirror Committee | Project | Category (H/M/L) | Experts Designated | Organization Name
1. | ISO/TC 339 | WRD 29 | Small Hydropower Plants - Vocabulary | H | Prof Sunil Kumar Singal | HRED, IIT Roorkee

## Slide 10: NWIPs proposed to ISO/TC 339 by India
S. No. | National Mirror Committee | Project Title | Current Status | Process Adopted/to be adopted
1 | Small Hydropower Plants Sectional Committee, WRD 29 | Small Hydropower Plants – Design of Civil Works | Working draft under preparation. To be submitted to ISO at 20.0 stage once draft is completed. | WRD 29 : P02 Panel
2 | Small Hydropower Plants Sectional Committee, WRD 29 | Small Hydropower Plants – Construction Principles | Working draft under preparation. To be submitted to ISO at 20.0 stage once draft is completed. | WRD 29 : P02 Panel

## Slide 11: STRATEGIES ADOPTED TO IDENTIFY EXPERTS
Regular interactions with industries and industry associations through webinars and seminars. (A national Seminar was conducted in Thiruvananthapuram, Kerala in association with Energy Management Center Kerala, Govt. of Kerala on 08 Aug 2024. Addl. Chief Secretary, Ministry of Power, Govt. of Kerala, MNRE GoI, state departments/PSUs, industries, industry associations, academia etc. attended the seminar.)
Participating in national/international conferences in the relevant field. (Participated in (i) Workshop on Instrumentation of Dams including Seismic instrumentation and International Conference: Dam Safety – 2024 at Kevadia, Gujarat from 16 Jul 2024 to 19 Jul 2024; and (ii) ICOLD Annual Meeting 2024 and International Symposium at New Delhi from 29 Sep 2024 to 3 Oct 2024.)
Calling expression of interests from MoU institutes.
Carrying out exposure visits to the project/dam sites. (Visit planned to Teesta Dam IV & V)

## Slide 12: TC MEETINGS HELD TILL PRESENT
Committee No | SC Meetings held | WG/Panel Meetings | SC Meetings planned | WG/Panel Meetings planned
WRD 09 | 1 | 3 | 2 | 8
WRD 15 | 0 | 3 | 2 | 3
WRD 21 | 1 | - | 2 | -
WRD 24 | 1 | 1 | 2 | 2
WRD 29 | 3 | 3 | 2 | 6

## Slide 13: TC MEETINGS CONDUCTED/PLANNED OUTSIDE BIS
Sl No | Committee No | Date of Meeting | Venue of the Meeting
1. | ISO/TC 339 Meeting for Indian Delegates | 22 May 2024 | Atal Urja Bhawan, Ministry of New and Renewable Energy, GoI, New Delhi
2. | Small Hydropower Plants, WRD 29 | 09 Aug 2024 | Energy Management Centre Kerala, Thiruvananthapuram
3. | Small Hydropower Plants – Civil Works Panel, WRD 29 : P02 | 09 Aug 2024 | Energy Management Centre Kerala, Thiruvananthapuram
4. | Environment & Socio-economic Impact Due to River Training Works Working Group, WRD 24 : WG01 | 21 Oct 2024 | Sewa Bhawan, Central Water Commission, New Delhi
5. | Dams and Spillways Sectional Committee, WRD 09 | Dec 2024 | Dam Site

## Slide 14: PROGRESS OF R&D PROJECTS
Sl No. | Project Code | Title of the project | Committee No. | Project awarded to | Current Status
1. | WRD 0206 | Review of best safety practices in the operation and maintenance of canals and cross drainage projects | WRD 21 | Dr Mahesh Patel, NIT Jalandhar | Literature survey in progress.
2. | WRD 0270 | Study of Water-stops Used at Transverse Contraction Joints in Masonry and Concrete Dams | WRD 09 | - | Technical Evaluation by REC is scheduled on 21 Oct 2024
3. | - | Study of Overtopping Protection Measures to Enhance Climate Change Resilience in Embankment Dams | WRD 09 | - | Yet to be screened by Screening Committee

## Slide 15: SEMINARS/WEBINARS HELD OR PLANNED
Committee No. | Committee Name | Webinar/Seminar/Workshop | Tentative Topic | Date held/Tentative Month and Year
WRD 29 | Small Hydropower Plants Sectional Committee | Seminar | National Seminar on Small Hydropower Plants | 8 Aug 2024
WRD 09 | Dams and Spillways Sectional Committee | Webinar | Webinar on Concrete Faced Rockfill Dams (CFRD) IS 18662 : 2024 | December 2024
WRD 24 | Environmental Assessment and Management of Water Resources Projects Sectional Committee | Webinar | Webinar on EIA and EMP for River Valley and Hydroelectric Projects IS……..: 2024 | January 2025

## Slide 16: MEETINGS/SEMINARS/WORKSHOP ATTENDED
Meeting/Workshop/Seminar/Conference | Topic | Place | Date
Workshop | Workshop on Instrumentation of Dams including Seismic instrumentation | Kevadia | 16 July – 17 July 2024
International Conference | International Conference: Dam Safety – 2024 | Kevadia | 18 July – 19 July 2024
Meeting | ICOLD 2024 annual Meeting | New Delhi | 29 Sep – 30 Sep 2024
International Conference | International Symposium on Dams for People, Water Environment and Development | New Delhi | 01 Oct – 03 Oct 2024